Prototype Testing Report

Cosmics, Week 2 Prototype Build

# 1. Purpose and Scope

This report records the testing carried out on the Week 2 prototype build of Cosmics. Its purpose is to verify that each of the eleven features on the department prototype deliverables checklist is implemented and behaves as intended, to document the defects found and fixed during the week, and to record the issues that remain open together with the improvements planned for the next iteration.

Testing at this stage is functional and exploratory, performed by the developer against the running build. It is not formal quality assurance: there is no automated test suite, no external test group, and no performance profiling across a hardware range. Those are recorded as future improvements in section 6 rather than presented as completed work.

# 2. Test Methodology

Each feature was tested by exercising it directly in a running build and comparing observed behaviour against the behaviour specified in the Game Design Document. Two paths were used throughout. The first is the editor path, launching a scene directly from the Godot editor, which is fast and was used during implementation. The second is the full path, launching the hub and moving into a mission the way a player would.

Testing both paths turned out to matter, because the most significant defect found this week appeared only on the full path and was invisible when launching the mission scene directly. Every feature listed below was confirmed on the full path before being marked as passing.

# 3. Test Results

All eleven checklist features pass. The table records the specific check performed rather than simply restating the feature name.

| ID | Feature | Test performed | Result |
| --- | --- | --- | --- |
| T01 | Player | Player ship instantiates in both the hub and mission scenes, registers in the friendlies group, and is found by the heads-up display. | Pass |
| T02 | Movement | WASD drives free 360 degree movement; the ship rotates toward its direction of travel; no drift when input is released. | Pass |
| T03 | Dash | Holding dash enters the sustained high-speed state and drains the shield bar; releasing returns to normal speed; dash locks out at empty and unlocks at twenty percent refill. | Pass |
| T04 | Attack | Firing produces projectiles, consumes ammo and reloads at zero; primary and secondary weapons swap mid-fight; damage scales against player stats. | Pass |
| T05 | Camera | Camera follows the player with position smoothing; spawn bounds are computed from the camera rectangle so enemies appear just offscreen. | Pass |
| T06 | Collision | Player collides with walls; projectiles register hits on enemies; enemy contact damages the player; the three layer scheme keeps different enemy types from blocking one another. | Pass |
| T07 | Basic UI | Health, shield and experience bars track their values; ammo, weapon, level, timer, kills and currency readouts update live; hub and battle layouts switch correctly by stage. | Pass |
| T08 | Pause | Escape pauses the game and halts timers, spawners and physics; the settings sub page opens and returns without resuming; volume sliders apply immediately. | Pass |
| T09 | Restart | Mission Failed offers Restart and returns to a clean mission state; Mission Complete returns to the hub with rewards granted. | Pass |
| T10 | Simple Enemy | Enemies spawn on interval outside the camera, pursue the player, take damage, die with a sound cue and award experience; the concurrent cap holds. | Pass |
| T11 | Collectibles | Cosmic shards drop from defeated enemies, are collected on contact, and fill the experience bar to trigger the module draft. | Pass |

# 4. Defects Found and Resolved

The following defects were found during the week and are fixed in the current build. They are recorded because the cause is instructive in each case, not merely the symptom.

| ID | Defect | Cause and resolution |
| --- | --- | --- |
| D01 | Heads-up display collapsed to the top-left corner, and Godot reported a repeating parent rect size error. The timer, kill counter and currency readouts were invisible. | The container holding the labels was a Control node anchored top-left, giving it a size of zero. Godot resolves anchor positions as a fraction of the parent rectangle, so a zero size parent collapses every child to one point. Resolved by setting the battle and hub containers to the full rect anchor preset so each child has a valid reference rectangle. |
| D02 | All spawned enemies clumped into a single mass instead of spreading across the arena, which made combat feel broken regardless of enemy count. | Every enemy was assigned to the same physics layer as the player, so all enemies mutually collided. Resolved by splitting enemies across three layers, with chasers and bombers on one, fast ships and slashers on another, and shooters on a third, and by narrowing each collision mask to its own bucket plus the player and walls. |
| D03 | Enemy sprites failed to load for several factions. | The sprite files had been moved into a dedicated enemies directory but the factory table still referenced the old character directory. Resolved by correcting every path in the rewritten factory table. |
| D04 | The mama and baby slime enemies were visually reversed, with the small sprite used for the parent and the large sprite for the offspring. | The two sprite sheets were assigned the wrong way round. Confirmed by checking the source image dimensions, then corrected in the factory table. |
| D05 | The game crashed when opening the pause menu after the settings sub page was added. | The pause menu was built by attaching a script to a bare CanvasLayer at runtime. That pattern works only while the script has no child node references, so it broke as soon as the settings sub page needed to be a real child. Resolved by converting the pause menu into a proper scene file instanced with preload, so that node references resolve correctly. |
| D06 | Entering the testing area from the hub produced no enemies and left the heads-up display showing its hub layout instead of the battle layout. | Godot calls ready on child nodes before their parent, so the display and the spawner were both reading the stage number while it still held the hub value from the previous scene. The spawner therefore selected no faction and skipped every spawn. Resolved by moving the session setup into the parent enter tree step, which runs before any child ready, so both systems initialise against the correct stage. This defect was only reproducible on the full path from the hub, which is why testing both launch paths was added to the method. |

# 5. Known Issues

The issues below are open in the current build. Several are deliberate temporary states put in place to support playtesting rather than defects, and these are marked as such so they are not mistaken for bugs. Each must be reversed before any public release beyond the prototype.

| ID | Issue | Type | Impact | Planned resolution |
| --- | --- | --- | --- | --- |
| K01 | All weapons, skills and stat gates are force unlocked at startup, and currency is set to a high value. | Intentional, temporary | High if shipped. Meta-progression, the main retention driver, would be entirely bypassed. | Remove the playtesting unlock routine from the save manager before any release build. |
| K02 | Module capsule drops are disabled in the spawner. | Intentional, temporary | Medium. The burst source of build power is absent, so runs are less varied than designed. | Re-enable once combat pacing is settled. The capsule system itself is built and working. |
| K03 | Hub interaction panels for the Commission board, trader and blacksmith are bypassed. Those characters currently open placeholder dialogue instead. | Intentional, temporary | Medium. Mission selection, purchasing and equipping are unreachable from the hub. | Reconnect the panels once the roster is cut to three characters, as agreed at the pitch review. |
| K04 | The receptionist sends the player straight to the testing area instead of presenting mission selection. | Intentional, temporary | Medium. Difficulty and mission type cannot be chosen by the player. | Restore the mission board flow when the panels are reconnected. |
| K05 | A legacy hub scene and its script remain in the project alongside the current tilemap hub. | Technical debt | Low. No player impact, but two hub implementations can drift apart and confuse future edits. | Delete the legacy hub once the current one is confirmed final. |
| K06 | The scope reductions agreed at the pitch review are documented but not yet applied to the build. | Open work | Medium. The build still presents eight hub characters, seven weapons and four solar systems. | Apply the Version 2 launch scope: three characters, five weapons, two solar systems, three mission types. |
| K07 | Performance has not been measured on low-end hardware under a full enemy load. | Untested | Medium. Frame drops during heavy waves are plausible and would be worst on the weakest machines. | Profile against the concurrent enemy cap on a range of hardware and tune the cap per mission type. |
| K08 | Save data has no write validation or backup slot. | Open work | Medium. A corrupted save would destroy all meta-progression with no recovery path. | Add write validation and a backup slot, and test upgrade paths between build versions. |
| K09 | The Ship Stats hub panel is present but marked as not yet available. | Incomplete | Low. A visible placeholder that currently does nothing. | Either implement the detailed stat breakdown or hide the panel until it exists. |
| K10 | Achievements are specified in the design document but not implemented. | Not started | Low for the prototype. | Implement against the counters the game already tracks, since kills, missions and bosses are recorded already. |

# 6. Future Improvements

## 6.1 Immediate, before the next build

- Remove the playtesting unlock routine so that progression is earned rather than granted.

- Apply the Version 1 launch scope agreed at the pitch review: three hub characters, five core weapons and five skills, two solar systems, three mission types, and two to three bosses.

- Reconnect the Commission board, trader and blacksmith panels to the three characters retained at launch.

- Restore mission selection so the player chooses destination, mission type and difficulty rather than being sent straight into a fixed testing area.

- Re-enable module capsule drops and tune their frequency against the revised target of fifteen to twenty modules.

- Delete the legacy hub scene and script so only one hub implementation exists.

## 6.2 Design changes carried from the pitch review

- Simplify and reduce the stat upgrade tree so a new player is not presented with ten purchasable stats at once.

- Cut the opening exposition and let the player act as the entry point into the setting, allowing the world to be understood through play.

- Reframe the presentation around a mercenary career, so that each mission reads as a contract with a client and a payout rather than a survival wave.

- Decide the final title. Starbound Mercenary and Stellarbound are the current candidates, both carrying the mercenary framing.

- Scope the weekly bounty boss as a post-launch live feature, with a single high-value contract rotating on a weekly cycle.

## 6.3 Technical and quality improvements

- Profile performance under a full enemy load across a range of hardware and tune the concurrent cap for each mission type.

- Add save data write validation and a backup slot, and verify that saves survive an upgrade between build versions.

- Introduce automated tests for the systems that are pure logic, such as currency arithmetic, experience thresholds and unlock gating, so that regressions surface without manual play.

- Extend testing beyond the developer to an external group, since a developer testing their own build knows where not to press.

- Implement the achievement set already specified, using the counters the game records today.

- Evaluate the documented mouse aiming scheme against the current keyboard scheme, since decoupling aim from movement would change the combat feel substantially and needs to be tested rather than assumed.

# 7. Conclusion

All eleven features on the prototype deliverables checklist are implemented and pass functional testing on the full path from the hub into a mission. Six defects were found and resolved during the week, the most significant being a scene initialisation ordering problem that suppressed enemy spawning and left the interface in the wrong mode when entering a mission from the hub. The build is playable end to end and is published at https://creative-cats-club.itch.io/cosmics.

The most substantial open work is not defect fixing but scope application. The build currently contains more content than the agreed Version 1 launch scope, and the next iteration is primarily about reducing what ships rather than adding to it. The temporary playtesting shortcuts recorded in section 5, particularly the startup unlock routine, must be reversed before any build is presented as representative of the finished game.