Game Design Internship | Week 2

Weekly Summary and Reflection Journal

Prepared by: Isiah Gabriel Arcos

Summary of the Week

Week 2 ran from July 27 to July 31, 2026, for a total of forty hours across five working days. Where Week 1 was spent researching, designing and planning, this week was spent building. The concept documented in the Game Design Document became a playable prototype in Godot Engine, and by the end of the week that prototype was published publicly and had been pitched and reviewed.

All eleven features on the department prototype checklist were implemented and verified: player, movement, dash, attack, camera, collision, basic user interface, pause, restart, simple enemy and collectibles. Beyond the checklist, the week produced a faction based enemy system with five behavioural archetypes and four bosses, a scene based weapon system, a full set of hub interface panels, individual scenes for the hub characters, and a tilemap built lobby level. The prototype was deployed to itch.io on July 30 and pitched to the supervisor on the same day, and the resulting feedback was carried into Version 2 of the Game Design Document.

What I Learned

This week moved from a written plan to a running build, and almost everything I learned came from the gap between the two. Design decisions that read cleanly on paper behaved differently once they were playable, and several lessons only arrived because something broke.

Planning Ahead Pays Off Immediately

Implementing the autoload manager layer first, exactly as designed at the end of Week 1, was the decision that made the rest of the week possible. Because the Game Manager already owned stage state, the session lifecycle and the mission timers before any gameplay existed, every system built afterward could ask one authoritative source what was happening instead of keeping its own copy. The loose coupling I had written down as a principle turned out to be a practical convenience rather than an abstraction: routing communication through signals meant the interface could be rebuilt twice without touching the systems feeding it.

A Scene Is a Better Unit of Reuse Than a Script

This was the largest technical lesson of the week. I began by building enemies, interface panels, weapons and menus entirely in code, because writing a node in a script felt faster than laying one out in the editor. It was faster once, and slower every time after. Converting all of it into proper scenes meant that tuning a value, moving a label or repositioning a character stopped requiring a code change. The clearest evidence was the hub interface orchestrator, which fell from roughly six hundred lines to about sixty, not because functionality was removed but because layout stopped living inside it.

Separating Data From Behaviour

Related to the above, I learned the value of putting statistics and art into a resource and keeping behaviour in the scene. One chaser scene now serves every faction in the game, because what changes between a FlaschBourn chaser and a Strogghold chaser is data rather than logic. Adding a faction became a row in a table instead of a new script. This is the single change that made the enemy roster feel expandable rather than expensive.

Some Problems Are Layering Problems, Not Logic Problems

When every enemy clumped into one immovable mass, my first instinct was that the pursuit logic was wrong and that I would need navigation agents to fix it. The actual cause was that every enemy shared one physics layer, so they all collided with one another. Splitting them across three layers solved it completely and cost nothing in performance. I learned to check what the engine is being told before assuming my own logic is at fault.

Publishing Changes How You Judge Your Own Work

Deploying the build to itch.io was more instructive than I expected. A prototype that only runs in the editor is easy to be generous toward, because you know which parts to avoid. An exported build that someone else can open is judged on what it actually is. Several rough edges only became obvious to me after the build existed as a link rather than as a project folder.

Scope Feedback Is a Decision, Not a Criticism

The pitch review returned a long list of reductions: fewer characters, fewer weapons, fewer solar systems, a simpler upgrade tree. My first reaction was that finished work was being discarded. Working through the notes properly, I understood that none of it is deleted; it is deferred, and the decision is about what a first release should ask a new player to absorb rather than about the quality of what exists. I also learned how much a single positioning phrase matters, because relabelling the genre changed how the whole concept reads before anyone reaches the gameplay.

Challenges Encountered

A Defect That Only Appeared on the Full Path

The hardest problem of the week was that entering a mission from the hub produced no enemies at all and left the interface showing its hub layout. What made it difficult was that it never reproduced when I launched the mission scene directly from the editor, which is how I had been testing all week. The cause was initialisation order: Godot calls ready on child nodes before their parent, so the interface and the spawner were both reading the stage number while it still held the hub value carried over from the previous scene. The spawner therefore selected no faction and silently skipped every spawn. Moving the session setup into the parent enter tree step, which runs before any child, fixed both symptoms at once. The lasting lesson was about method rather than the bug: I had been testing the convenient path instead of the path a player actually takes, and testing both is now part of how I check the build.

Converting Working Code Into Scenes Without Breaking It

Rebuilding systems that already worked was uncomfortable, because the reward was invisible in the running game. The work itself was fiddly: every node path in a script had to match the new scene tree exactly, and a mismatch produced a reference to a node that did not exist yet. The pause menu was the clearest example, since it had been built by attaching a script to a bare node at runtime, a pattern that worked right up until the settings sub page needed to be a real child, at which point it crashed outright. I worked through the conversions one system at a time and tested each before moving to the next, which kept the failures small and easy to locate.

Debugging Art and Data Rather Than Code

Several defects had nothing to do with logic. Sprites failed to load because the art had been moved to a new folder while the data table still pointed at the old one, and the parent and offspring slime enemies were visually reversed because two sheets had been assigned the wrong way round. Neither was difficult once identified, but both cost time because I was looking for a fault in the code when the fault was in the data. Checking the source assets directly, including their pixel dimensions, resolved the reversal quickly.

Keeping Scope Realistic, Again

This was the recurring challenge of Week 1 and it returned in a different form. Last week the risk was documenting more game than could be built; this week it was building more game than should ship. Because the archetype and resource systems made new content genuinely cheap to add, I kept adding it: four factions, five archetypes, four bosses, seven weapons, eight hub characters. The pitch review made clear that the cost of content is not only in building it but in balancing it and in asking a new player to absorb it.

How My Game Ideas Evolved

The clearest evolution this week was watching a documented concept become a running build, and then watching that build get deliberately narrowed once it could be seen and played.

| Stage | State of the game |
| --- | --- |
| Days 1 and 2: Core systems | The architecture planned in Week 1 became real code. Player, movement, dash, camera and collision came first, then combat, the first enemy, the spawner and collectibles. The game became playable, though everything still lived in scripts. |
| Day 3: Scene conversion and expansion | The largest build day. Enemies became five archetypes across four factions, driven by shared data resources. Interface, pause and end screens became scenes, as did the hub characters, the panels and the weapons. The hub lobby was laid out as a tilemap. The blue bar was redesigned into dash fuel, which turned a defensive stat into an active decision. |
| Day 4: Deployment and pitch | The build was exported and published to itch.io, and the concept was pitched. The prototype stopped being a private project and became something other people could open and judge. |
| Day 5: Polish and revision | No new features. The week's work was reviewed system by system, and the pitch feedback was turned into a revised Game Design Document with a defined Version 1 launch scope. |

The most significant change to the concept itself was not mechanical but positional. Cosmics had been documented as a twin-stick survivor-like, and it is now a Space Mercenary Roguelite. That is not a cosmetic relabel. Describing the game as survival framed each mission as time to be endured, whereas framing it as a contract makes each mission a job taken from a board for a stated payout, which is much closer to what the hub, the currencies and the guild board were already doing. The design had been pulling in that direction for a while and the review named it.

The second real evolution was in scope. Having four solar systems, eight hub characters and seven weapons felt like strength while I was building them, and the review reframed them as a cost. Version 1 now targets three mission types, five core weapons, fifteen to twenty modules, two to three bosses, two named solar systems and three hub characters, aimed at two to four hours of play with high replayability. Nothing built has been deleted; the remainder becomes update content. Learning to treat finished work as a content pipeline rather than as launch material was the mental shift this week required.

A smaller but genuinely satisfying change came from implementation rather than design. Making the shield bar double as dash fuel was not in the original document. It appeared because both systems already existed and the connection became obvious once the game was playable: the player now spends defensive resource to gain mobility, which is a real decision rather than a cooldown to wait out. It is the clearest case this week of the build teaching the design something the document could not.

Finally, the name itself is now an open question. Cosmics was flagged as too generic to be memorable or searchable, with Starbound Mercenary and Stellarbound offered as alternatives. Both carry the mercenary framing the game is being repositioned around, and the decision is still pending.

Future Plans

The next iteration is mostly about reducing what ships rather than adding to it. The first priority is applying the Version 1 launch scope agreed at the review: cutting the hub roster to three characters, the weapon roster to five, and the destinations to two named solar systems, then simplifying the stat upgrade tree so a new player is not presented with ten purchasable stats at once.

Immediately after that, the temporary playtesting shortcuts have to be reversed. The build currently unlocks every weapon and skill at startup and grants a full wallet, which means the meta-progression that drives retention is entirely bypassed. Mission selection also needs to be restored, since the receptionist currently sends the player straight into a fixed testing area rather than offering a choice of destination, mission type and difficulty, and the Commission board, trader and blacksmith panels need reconnecting to the characters that survive the cut.

On the design side, the opening exposition will be cut back so that the player acts as the entry point into the setting and the world is understood through play rather than explained in advance. The weekly bounty boss will be scoped as a post-launch feature, giving returning players a headline contract on a weekly rotation, and a decision on the final title needs to be made rather than deferred indefinitely.

Technically, the priorities are performance profiling under a full enemy load across a range of hardware, save data validation with a backup slot, and getting the build in front of testers who are not me. Developer testing found six defects this week, but a developer testing their own build knows where not to press, and the initialisation defect is a direct example of that blind spot.

Links

Playable prototype: https://creative-cats-club.itch.io/cosmics

Repository: https://github.com/isiahgabrielarcos/temporary-game-repo